## Slide 1: Tips for “good” user stories
IIW Praktikum
Riccardo Scandariato
Institute of Software Security, TUHH, Germany
scanda***to @ tuhh.de

## Slide 2: Good user story: INVEST Criteria
I | Independent | User stories should not overlap and they should be formulated so they can be implemented in any order.
N | Negotiable | A user story should be an invitation for a conversation. It can be changed, augmented, and redacted; of course, always in dialog with the Product Owner!
V | Valuable | Each user story should deliver value, either to the Product Owner or to Scrum Team.
E | Estimable | It must be possible to assign effort to each user story. A story that can not be estimated is not complete!
S | Small | A user story must be a manageable task. If its completion takes longer than 3 or 4 days, it must be broken down!
T | Testable | There must be clear, testable criteria to define when the story is done in the eyes of the Product Owner and the Scrum Team.
http://xp123.com/articles/invest-in-good-stories-and-smart-tasks/

## Slide 3: User stories Too big
DON’T “User Story 1: As a user I want a system to search for toys that satisfy my criteria”
  This is your whole concept…
Epics are broken down into stories

## Slide 4: Use stories Fuzzy, not specific enough
As a user I want to search for a product
  How? By name? By barcode?
As a user I want to filter my search results
  According to what attributes? (Acceptance criteria!)

## Slide 5: Use stories Fuzzy, not specific enough
As a user I want to edit some information
  Edit own entries vs edit all (Acceptance criteria!)
As a user I want the possibility to order by price
  Order what?
  The results of a search as described in another story? (Reference in the acceptance criteria!)

## Slide 6: Use stories Structure vs behavior
DON’T: Describing the structure of a page, instead of a provided feature
  As Owner, I want to have a page where I can see all my points of interest and I can update my account settings
Also, note that there are many stories here

## Slide 7: User stories Overlaps and duplications
Three stories covering the same feature
  Typically the 2nd and the 3rd are acceptance criteria for the 1st
DON’T
  As a user I want to describe my business
  As a user I want to add the contact info and opening hours for my business
  As a user I want to add a picture of my business

## Slide 8: User stories Missing
Typical examples
  Registration or account creation
  Log in (e.g. to be referenced in the acceptance criteria of “Add” and “Update” stories)
Only one side of the coin
  As a user I want to add ratings to the items
  But how are user ratings used?
    To compute the overall rating for the item?
    To filter my results? …

## Slide 9: Use stories Unattainable, unfeasible
User get rewards for their reviews
  How? From whom?
User location from smartphone will be used to find nearest place of interest
  But can you do it for real? Or just for show?
Login via FB credentials
  In an application without networking…

## Slide 10: User stories Non stories
DON’T “I want a login to a privileged page where I can perform actions other users cannot perform”
  Go and implement that! ;)
DON’T “The system should be usable and easy to understand”
  Pipe dream ;)

## Slide 11: User stories Specification vs “Book of dreams”
Too many features that are non-core
  Chat, Notifications, Password recovery, Tracking of past searches, …
Got ideas about extra features you are not so sure you’ll manage?
OK, put at the end and clearly mark it as such (e.g., appendix)

## Slide 12: From threats to security requirements (as security stories)

## Slide 13: Approach
Perform threat analysis to discover threats Ti
Derive security requirements (SR) from threats
SRk = Ti+ Tj …) i.e., security requirements are the negation (avoid) of the identified threats
Not a one-to-one match
  One SR can cover multiple threats
  Same threat can be covered by multiple SRs

## Slide 14: Approach (cont’d)
Use catalog of security user stories for inspiration
  Have you forgot something?
See catalog fomr SafeCode (on gitlab)
  Focus on Section (2a) “Security-focused stories”
  36 examples

## Slide 15: Catalog of Template Security Stories
Security stories:
Security requirements written as user stories
Focus on section (2a)

## Slide 16: Example
Just examples… to be used for inspiration (not for copy & paste)